OPERION AI

MVP v1 — Execution Plan

From zero to first revenue in 4 weeks

| Launch target Week 4 | Revenue model Pay-per-lead | AI agents (v1) 1 core agent |
| --- | --- | --- |

# 1. Core Features for v1 Only

Every feature below exists for one purpose: getting paid by a lender within 30 days of launch. Six capabilities, nothing more.

| Capability | Implementation |
| --- | --- |
| Lead discovery | Apollo API query → raw lead records written to database |
| Lead enrichment | Apollo people endpoint → email, phone, revenue estimate, business age |
| AI qualification | Claude API → score (0–100) + tier (A/B/C/D) per lead |
| Email outreach | SendGrid → 3-email sequence for tier A/B leads |
| Lender distribution | Webhook POST + email fallback → lead delivered to matched lender |
| Admin dashboard | Metrics, leads table, outreach feed, lender management, invoicing |

The rule If a feature does not directly help a lender receive a qualified lead and pay for it, it waits until v2.

# 2. MVP vs. Future Features

## Build now

- Lead scraping via Apollo API (no Puppeteer — too complex for week 1)

- Enrichment via Apollo contact + company endpoints

- Qualification scoring via Claude API (structured JSON output)

- 3-email outreach sequence via SendGrid

- Lender webhook delivery + email fallback

- Admin dashboard: leads table, scores, outreach status, revenue total

- Supabase Auth — email/password only

- Manual lender onboarding by founder

- Nightly summary report via templated email

- Pay-per-lead invoicing via Stripe (manual to start)

## Delay until after first revenue

- Public website and lead marketplace

- Lender self-service portal and onboarding wizard

- SMS outreach (Twilio)

- Conversation Agent — inbound reply handling

- Support Agent — helpdesk chatbot

- Executive AI Reporting Agent — narrative intelligence

- Lead Seller portal

- Multiple campaigns with per-campaign scoring weights

- Real-time dashboard (Supabase Realtime)

- Stripe billing automation

- n8n self-hosted on Railway (use n8n Cloud in MVP)

- Puppeteer scraping

# 3. Exact User Flow

The complete automated lifecycle of a single lead — six steps, zero human touch required.

| Stage | What happens |
| --- | --- |
| Step 1 — Discover | n8n cron (every 6h) → Apollo API with industry/revenue/age filters → write raw leads to Supabase |
| Step 2 — Enrich | n8n reads raw leads → Apollo people endpoint → add email, phone, LinkedIn, monthly revenue est. |
| Step 3 — Score | Qualification Agent → Anthropic API call per lead → JSON: { score, tier, reason } → write back to record |
| Step 4 — Qualify | Score >= 65 → status = 'qualified'. Tier C → 'nurture'. Tier D → 'archived'. Automatic, no human. |
| Step 5 — Outreach | n8n reads qualified leads → SendGrid Email 1. Follow-ups at 48h and 96h if no reply. |
| Step 6 — Distribute | Tier-A leads auto-distributed after 5 days OR on positive reply. Webhook POST to matched lenders. |

Revenue trigger Once distributed, the founder generates a Stripe invoice. Lender pays per lead received. First invoice goes out end of week 4.

# 4. AI Agent Priorities

## Build in v1

Qualification Agent — non-negotiable

One prompt. One API call per lead. Structured JSON output. Without AI scoring there is no differentiation from a spreadsheet. Ship this in week 1.

Reporting Agent — minimal version

Runs every morning at 7AM via n8n. Queries Supabase for yesterday's numbers, sends a pre-formatted email to the founder. Not AI-generated narrative — a template populated with data. Takes one afternoon to build.

## Delay until v2

- Outreach Personalization Agent — use merge-field templates in v1. Converts at 60% the rate of custom copy but 5% of the build time.

- Conversation Agent — route inbound replies to founder inbox in v1.

- Support, Analytics, and Executive Reporting Agents — wait until pipeline generates consistent revenue.

The principle One AI agent that qualifies leads is worth more at launch than seven agents that aren't fully working.

# 5. Database MVP Schema

Five tables. That is all v1 needs.

leads

id, business_name, contact_name, email, phone, industry, state, annual_revenue_est, time_in_business_years, apollo_id, qualification_score, tier (A/B/C/D), status (raw/enriched/scored/qualified/nurture/archived/distributed), outreach_started, distributed_at, created_at

outreach_history

id, lead_id, email_number (1/2/3), sent_at, opened (bool), replied (bool), reply_snippet

lenders

id, company_name, contact_email, webhook_url, criteria_industries (array), criteria_min_revenue, criteria_max_revenue, price_per_lead, active (bool), created_at

lead_distributions

id, lead_id, lender_id, distributed_at, delivery_status, price

invoices

id, lender_id, period_start, period_end, lead_count, total_amount, stripe_invoice_id, status (draft/sent/paid), created_at

Auth note No users table complexity in v1. The founder is the only admin, authenticated via Supabase Auth with a single hardcoded admin email.

# 6. Dashboard MVP

One page. Seven sections. No decorative fluff.

| Section | Content |
| --- | --- |
| Metric cards (top row) | Leads today / Qualified today / Distributed this week / Revenue this week |
| Leads table | Columns: business name, industry, state, revenue est., score, tier, status, outreach step, actions |
| Lead detail panel | Slide-in drawer on row click. Full profile + outreach history + Distribute / Mark Replied / Archive buttons |
| Outreach feed | Last 20 events reverse-chronological: sent, opened, replied |
| Lender management | Table of active lenders, criteria, leads this week, revenue this week, Add Lender button |
| Daily report link | Header link → static page generated each morning with yesterday's stats |
| Invoice button | Per-lender invoice generation via Stripe API |

# 7. Outreach MVP

Three emails. Plain text. Merge fields only — no AI-generated copy in v1.

| Email | Content |
| --- | --- |
| Email 1 (day 0) | Subject: "Quick question about [Business Name]" — 2 sentences, single question about funding situation, reply CTA |
| Email 2 (day 2) | Subject: "Re: Quick question" — 1 sentence follow-up, references Email 1, same CTA |
| Email 3 (day 4) | Subject: "Last note — [Business Name]" — 1 sentence, leaves door open |

Scalability note Adding SMS (Twilio) or AI-personalized copy in v2 is a drop-in swap, not a rebuild — because the outreach_history table and n8n workflow structure accommodate it from day one.

# 8. Revenue Model

## Recommendation: pay-per-lead with volume discount tiers

Pay-per-lead requires zero trust from lenders. They only pay for what they receive. No subscription commitment, no setup fee hesitation. They try one batch, it works, they want more.

| Product | Price |
| --- | --- |
| Tier A — exclusive | $75–$150 per lead (1 lender only) |
| Tier A — shared | $35–$60 per lead (up to 3 lenders) |
| Tier B — exclusive | $40–$80 per lead |
| Tier B — shared | $20–$35 per lead |
| Founding partner rate | 10 Tier-A leads for $500 flat — de-risks first lender purchase |
| Month 2 bundle | 40 leads/month for $2,500 ($62.50/lead avg) — converts to predictable recurring |

Why not subscription from day one? The overhead of failed payments, cancellations, and perceived commitment slows lender acquisition before you have proven lead quality. Let revenue prove the product first.

# 9. Daily Automated Workflow

What happens every 24 hours with zero founder intervention.

| Time | Action |
| --- | --- |
| 6:00 AM | Discovery run — n8n triggers Apollo API query, writes raw leads to Supabase |
| 6:30 AM | Enrichment run — reads raw leads, calls Apollo people endpoint, updates records |
| 7:00 AM | Qualification run — reads enriched leads, calls Anthropic API, writes scores and tiers |
| 7:30 AM | Morning report — queries yesterday's stats, sends formatted email to founder inbox |
| 8:00 AM | Outreach run — reads qualified leads with no sequence started, sends Email 1 via SendGrid |
| 12:00 PM | Follow-up check — sends Email 2 to leads where Email 1 was sent 48+ hours ago, no reply |
| 4:00 PM | Final outreach — sends Email 3 to leads where Email 1 was sent 96+ hours ago, no reply |
| 6:00 PM | Auto-distribution — tier-A leads qualified 5+ days, not yet distributed → webhook to matched lenders |
| 11:00 PM | Health check — counts leads per status, flags zero-discovery or zero-qualification, Slack/email alert |

Founder time required 15–20 minutes per day reviewing the morning report and handling any replied leads in the outreach inbox. That is the target.

# 10. Weekly Founder Supervision

## Daily (10 min)

- Read the morning report

- Check outreach inbox for replies, mark in dashboard

- Approve any pending distributions if manual mode is on

## Weekly (1.5 hours)

- Review lead quality — sample 10–15 scored leads, check whether AI scores feel accurate

- Adjust qualification prompt if pass rates are above 50% (too easy) or below 20% (too strict)

- Review SendGrid open rates and bounce list

- Generate Stripe invoices per lender based on lead_distributions

- Follow up on any unpaid invoices

- Evaluate 5 distributed leads against lender feedback — ground truth for score calibration

# 11. Development Order — 4-Week Plan

## Week 1 — Data pipeline (no UI needed)

- Set up Supabase project. Create all 5 tables with schema and indexes.

- Set up n8n Cloud account. Configure Apollo API key.

- Build Discovery workflow: Apollo query → Supabase insert. Test with 50 leads.

- Build Enrichment workflow: raw leads → Apollo people → update record.

- Build Qualification workflow: enriched leads → Anthropic API → write score and tier.

- Build morning report n8n workflow: query → SendGrid template email.

End of week 1 Pipeline runs automatically and founder receives morning report. No frontend yet. Pipeline validated.

## Week 2 — Outreach and distribution

- Set up SendGrid. Build 3-email sequence in n8n with timing logic (48h / 96h gaps).

- Add open tracking via SendGrid webhooks writing back to outreach_history.

- Insert 2–3 lenders manually via Supabase Studio.

- Build distribution webhook workflow: match lead to lender criteria, POST lead JSON, log result.

- Test full pipeline end to end with 100 leads through all 6 stages.

End of week 2 Full automated pipeline running. Leads discovered, scored, emailed, and delivered to lenders — all without touching a keyboard.

## Week 3 — Admin dashboard

- Set up Next.js on Vercel. Supabase Auth (email/password, single admin).

- Build metric cards and leads table with tier/status filters.

- Build lead detail side panel with Distribute, Mark Replied, Archive actions.

- Build lender management panel with Add Lender form modal.

- Build daily report page and Stripe invoice generation button.

End of week 3 Founder can see everything, manage leads manually, and generate invoices. The business can accept payment.

## Week 4 — Polish, go live, first clients

- Fix bugs from week 3. Add error states and empty states throughout dashboard.

- Onboard first 2–3 lenders. Add webhook URLs and criteria to database.

- Distribute first batch of leads manually. Verify delivery.

- Send first invoices. Collect payment.

- Monitor pipeline for 48 hours. Tune qualification prompt based on lender feedback.

End of week 4 Paying clients. Running pipeline. Earning revenue.

# 12. Codex Development Readiness

## Folder structure

operion-ai/
  apps/
    dashboard/               # Next.js 14 app
      app/
        (auth)/login/
        (dashboard)/
          layout.tsx
          page.tsx           # Overview metrics
          leads/page.tsx     # Leads table
          lenders/page.tsx   # Lender management
          outreach/page.tsx  # Outreach feed
          reports/page.tsx   # Daily report view
        api/
          leads/route.ts
          leads/[id]/route.ts
          lenders/route.ts
          distribute/route.ts
          qualify/route.ts
          webhooks/sendgrid/route.ts
      components/
        ui/                  # shadcn/ui base
        leads/               # LeadsTable, LeadDetailPanel, StatusBadge
        lenders/             # LendersTable, AddLenderModal
        metrics/             # MetricCard
        layout/              # Sidebar, TopBar
      lib/
        supabase/            # client.ts, server.ts, types.ts
        anthropic.ts         # qualifyLead()
        sendgrid.ts          # sendOutreachEmail()
        stripe.ts            # createInvoice()
        distribution.ts      # distributeLead()
  packages/
    database/
      schema.sql
      migrations/
      seed.sql
  workflows/                 # n8n JSON exports
    01_discovery.json
    02_enrichment.json
    03_qualification.json
    04_outreach.json
    05_distribution.json
    06_morning_report.json
  docs/
    ENV_VARIABLES.md
    SUPABASE_SETUP.md
    N8N_SETUP.md

## API routes

| Route | Purpose |
| --- | --- |
| GET /api/leads | Paginated leads list. Filters: ?tier=A&status=qualified |
| GET /api/leads/[id] | Full lead detail with outreach_history and distributions |
| PATCH /api/leads/[id] | Update lead status or mark replied |
| POST /api/distribute | Body: { lead_id, lender_ids[] } → fire webhooks, log distributions |
| POST /api/qualify | Body: { lead_id } → Anthropic call → write score and tier |
| GET /api/lenders | All active lenders |
| POST /api/lenders | Create new lender record |
| POST /api/webhooks/sendgrid | Receive open/click/bounce events → update outreach_history |

## Core service modules

| Module | Interface |
| --- | --- |
| lib/anthropic.ts | qualifyLead(lead: Lead): Promise<QualificationResult> — constructs prompt, calls API, parses JSON, throws typed error on failure |
| lib/sendgrid.ts | sendOutreachEmail(lead: Lead, emailNumber: 1¦2¦3): Promise<void> — templates defined as constants in this file |
| lib/distribution.ts | distributeLead(leadId: string, lenderIds: string[]): Promise<DistributionResult[]> — fetches webhooks, POST with timeout, returns per-lender status |
| lib/stripe.ts | createInvoice(lenderId: string, periodStart: Date, periodEnd: Date): Promise<string> — queries distributions, creates Stripe invoice, returns URL |

## Environment variables

| Variable | Purpose |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase anon key (client-side) |
| SUPABASE_SERVICE_ROLE_KEY | Supabase service key (server-side only) |
| ANTHROPIC_API_KEY | Claude API key |
| SENDGRID_API_KEY | SendGrid API key |
| SENDGRID_FROM_EMAIL | Verified sender email |
| APOLLO_API_KEY | Apollo.io API key |
| STRIPE_SECRET_KEY | Stripe secret key |
| STRIPE_WEBHOOK_SECRET | Stripe webhook signing secret |
| ADMIN_EMAIL | Founder email for auth and reports |

Operion AI MVP v1 — Execution Plan  |  Confidential